## Slide 1: Software Analysis and Design (CS:3004)
Course Instructor: Nida Munawar
Email Address: nida.munawar@nu.edu.pk
Reference Book: Applying UML and Patterns (An introduction to Object-Oriented Analysis and Design And Iterative Development)
BY Craig Larman
Third Edition

## Slide 2: The Unified Process
The Unified Process IS A
2-dimensional systems development process described by a set of phases and(dimension one) and Workflows (dimension two)

## Slide 3: Process Overview

## Slide 4
Phases
  Describe the business steps needed to develop, buy, and pay for software development.
  The business increments are identified as phases
Workflows
  Describe the tasks or activities that a developer performs to evolve an information system over time

## Slide 5: History of UP

## Slide 6: UP utilizes Millers Law(An Incremental Process )
It is often interpreted to argue that the number of objects an average human can hold in short-term memory is 7 ± 2

## Slide 7: ITERATIVE DEVELOPMENT AND THE UNIFIED PROCESS

## Slide 8: Unified Process:
It is an iterative model
It is an iterative approach

## Slide 9: Unified Process:
Inception:
Short phase
Business case and vision is established (Why?)
Scope
Feasibility study
Build vs Buy(is it better to build ourselves or should we just get it
off the shelf or buy or have someone build it for us?)
Should we proceed or stop?
Preliminary budget and cost estimation(rough estimates)
Milestone: at the end of this phase, you have this milestone called Lifecycle Objective

## Slide 10: Unified Process:
Elaboration:
Requirements Specification
Validate Architecture
Establish Executable Architecture
Figure out risks
Milestone : Lifecycle Architecture,

## Slide 11: Unified Process:
Construction: (Release)
Largest phase
Software construction
Iterative and incremental
Multiple iterations each iteration results in a release
you release something and you get some kind of a feedback
Milestone : Initial Operational Capability

## Slide 12: Unified Process:
Transition: (Final Production Release)
Deployment
Stakeholder Feedback(customer, product manager, etc.)
old system to the new system migration
User Training

## Slide 13: Unified Process Phases
Inception
  Define business case, risks, 10% requirements identified, estimate next phase effort.
Elaboration
  Understanding of problem / architecture, risk significant units are coded/tested, 80% requirements identified.
Construction
  System design, programming and testing.
Transition
  Deploy the system in its operating environment.

## Slide 14: Phase Deliverables

## Slide 15: Characteristics:
It is a framework(you can use any of your other models as part of this framework)
every step requires all of these different software processes
Architecture Centric
User centric(Utilizes use case model to describe complete functionality of the system)
Focus on risk mitigation

## Slide 16: User centric

## Slide 17: Predictive or Adaptive?

## Slide 18: Unified Process:
Pros:
Adaptive Process
Risk mitigation
Quality
Flexible incorporate with other models.
Cons:
Complex framework
Overheads
Use:
For riskier projects
Requirements not known in early stages
Deliver value earlier

## Slide 19: UP Artifacts:
Business Modeling: the domain model artifact
Requirements: The Use-Case model artifact
Design: The design model artifact

## Slide 20: UP variants

## Slide 21: Rational unified Process: (RUP)
Most Popular Variant of UP.
RUP was evolved into AUP by Scott ambler.
4 phases, 9 key disciplines.

## Slide 22: Primary Workflows
 The Unified Process
PRIMARY WORKFLOWS
  Requirements workflow
  Analysis workflow
  Design workflow
  Implementation workflow
  Test workflow
  Post delivery maintenance workflow
Supplemental Workflows
  Planning Workflow

## Slide 23: Supporting Workflows of The Unified Process

## Slide 24: workflows

## Slide 25: Six best “must” UP practices
In RUP it is recommended to follow six practices, which allow to develop the project successfully :
iterative development;
requirements management;
use of modular architectures;
visual modeling;
quality checking;
tracking changes.

## Slide 26: Six best “must” UP practices
Time-boxed iterations: avoid speculative powerpoint
architectures”
—date slippage is discouraged
Strive for cohesive architecture and reuse existing components:
e.g. core architecture developed by small, co-located team
then early team members divide into sub-project leaders

## Slide 27: Six best “must” UP practices
Continuously verify quality: test early & often, and realistically by integrating all software at each iteration
Visual modeling: prior to programming, do at least some visual modeling to explore creative design ideas

## Slide 28: Six best “must” UP practices
Manage requirements: find, organize, and track requirements through skillful means
Manage change:
disciplined configuration management protocol, version control,
change request protocol
baselined releases at iteration ends

## Slide 29: Task

## Slide 30: Analysis

## Slide 31: Solution

## Slide 32: Situation to read:
As a software development professional, you will run into all kinds of projects and situations within those projects. This assignment is designed to present you with a fictitious situation and ask you to recommend a software development approach suited to the situation.
Here is the situation:
Zenith Healthcare is a new company in the market and has launched its product two years ago. The product is loved by clients and is growing in popularity. The level of product demand was not anticipated, and the current system architecture cannot support the rising demand. To support the anticipated demand, the company needs to re-architect the system and provide the exact same functionality. Thus, the requirements from the client perspective are very well known and do not need to change. What needs to be changed in the system to support the growing demand is also well understood. The product has 4, fairly independent components. All 4 components need to be re-architected. Out of the 4, one of them has caused the most pain and the organization could benefit greatly if that component could be replaced first with a new, highly scalable architecture. The work of migrating to a new platform is a tedious job and the deployment of a new system will involve a lot of external communication, managing customer expectations, etc.
The technical architect and one project manager will be working from the corporate headquarters in Germany, but most of the team who will be doing the coding for the migration will be offshore in Belarus. The testing team will also be in Belarus.

## Slide 34: Planning Workflow
Define scope of Project
Define scope of next iteration
Identify Stakeholders
Capture Stakeholders expectation
Build team
Assess Risks
Plan work for the iteration
Plan work for Project
Develop Criteria for iteration/project closure/success
UML concepts used: initial Business Model, using class diagram

## Slide 35: Requirements Workflow
Primary focus
 To determine the client’s needs by eliciting both functional and nonfunctional requirements
Gain an understanding of the
application domain
Described in the language of the customer
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 36: Requirements Workflow
The aim is to determine the client’s needs
First, gain an understanding of the domain
  How does the specific business environment work
Second, build a business model
  Use UML to describe the client’s business processes
  If at any time the client does not feel that the cost is justified, development terminates immediately
It is vital to determine the client’s constraints
  Deadline -- Nowadays software products are often mission critical
  Parallel running
  Portability
  Reliability
  Rapid response time
  Cost
The aim of this concept exploration is to determine
  What the client needs, and
  Not what the client wants
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 37: Requirements Workflow
List candidate requirements
  textual feature list
Understand system context
  domain model describing important concepts of the context
  business modeling specifying what processes have to be supported by the system using Activity Diagram
Capture functional and nonfunctional requirements
  Use Case Model
Supplementary requirements
  physical, interface, design constraints, implementation constraints
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 38: Analysis Workflow
Primary focus
 Analyzing and refining the requirements to achieve a detailed understanding of the requirements essential for developing a software product correctly
To ensure that both the developer and user organizations understand the underlying problem and its domain
Written in a more precise language
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 39: Analysis Workflow
The aim of the analysis workflow
  To analyze and refine the requirements
Two separate workflows are needed
  The requirements artifacts must be expressed in the language of the client
  The analysis artifacts must be precise, and complete enough for the designers
Specification document (“specifications”)
  Constitutes a contract
  It must not have imprecise phrases like “optimal,” or “98 percent complete”
Having complete and correct specifications is essential for
  Testing, and
  Maintenance
The specification document must not have
  Contradictions
  Omissions
  Incompleteness
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 40: Analysis Workflow
Structure the Use Cases
Start reasoning about the internal of the system
Develop Analysis Model: Class Diagram and State Diagram
Focus on what is the problem not how to solve it
Understand the main concepts of the problem
Three main types of classes stereotypes may be used:
  Boundary Classes: used to model interaction between system and actors
  Entity Classes: used to model information and associated behavior deirectly derived from real-world concept
  Control Class: used to model business logic, computations
transactions or coordination.
The specification document must not have
  Contradictions
  Omissions
  Incompleteness
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 41: Design Workflow
 The aim of the design workflow is to refine the analysis workflow until the material is in a form that can be implemented by the programmers
 Determines the internal structure of the
software product
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 42: Design Workflow
The goal is to refine the analysis workflow until the material is in a form that can be implemented by the programmers
 Many nonfunctional requirements need to be finalized at this time, including: Choice of programming language, Reuse issues, Portability issues.
Classical Design
Architectural design
  Decompose the product into modules
Detailed design
  Design each module using data structures and algorithms
Object Oriented Design
Classes are extracted during the object-oriented analysis workflow, and
  Designed during the design workflow
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 43: Design Workflow
General Design
Refine the Class Diagram
Structure system with Subsystems, Interfaces, Classes
Define subsystems dependencies
Capture major interfaces between subsystems
Assign responsibilities to new design classes
Describe realization of Use Cases
Assign visibility to class attributes
Design Databases and needed Data Structures
Define Methods signature
Develop state diagram for relevant design classes
Use Interaction Diagram to distribute behavior
among classes
Use Design Patterns for parts of the system
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 44: Design Workflow
Architectureal Design
Identify Design Mechanisms
  Refine Analysis based on implementation environment
  Characterize needs for specific mechanisms (inter-process communication, real-time computation, access to legacy system, persistence, …)
  Assess existing implementation mechanisms
Identify Design Classes and Subsystems
  A Subsystem is a special kind of Package which has behavioral semantics (realizes one or more interfaces)
  Refine analysis classes
  Group classes into Packages
  Identify Subsystems when analysis classes are complex
    Look for strong interactions between classes
    Try to organize the UI classes into a subsystem
    Separate functionality used by different actors in different subsystems
    Separate subsystems based on the distribution needs
  Identify Interfaces of the subsystems
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 45: Implementation Workflow
 The aim of the implementation workflow is to implement the target software product in the selected implementation language
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 46: Implementation Workflow
Distribute the system by mapping executable components onto nodes in the deployment model
Implement Design Classes and subsystems through
packaging mechanism:
 package in Java, Project in VB, files directory in C++
Acquire external components realizing needed interfaces
Unit test the components
Integrate via builds
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 47: Test Workflow
Carried out in parallel with other workflows
Primary purpose
  To increase the quality of the evolving
system
The test workflow is the responsibility of
  Every developer and maintainer
  Quality assurance group
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 48: Test Workflow
o test
Develop set of test cases that specify what t in the system
  many for each Use Case
  each test case will verify one scenario of the use case
  based on Sequence Diagram
Develop test procedures specifying how to perform test cases
Develop test component that automates test procedures
Workflow (tasks)
Requirements
Analysis
Design
Implementation
Testing

## Slide 49: Deployment Workflow
Activities include
  Software packaging
  Distribution
  Installation
  Beta testing

## Slide 50: Deployment Workflow

Producing the Software
Output of implementation is tested executables.
Must be associated with other artifacts to constitute a complete product:
Installation scripts User documentation Configuration data
Additional programs for migration: data conversion.
In some cases:
different executables needed for different user configurations different sets of artifacts needed for different classes of users:
new users versus existing users,
variants by country or language

## Slide 51: Deployment Workflow

Producing the Software (continued)
For distributed software, different sets may have to be produced for different computing nodes in the network Packaging the Software
Distributing the Software
Installing the Software
Migration
Providing Help and Assistance to Users
Acceptance

## Slide 52: Software Project Management Plan  Once the client has signed off the specifications, detailed planning and estimating begins
We draw up the software project management plan, including
  Cost estimate
  Duration estimate
  Deliverables
  Milestones
  Budget
This is the earliest possible time for the SPMP

## Slide 53: Post delivery Maintenance
Post delivery maintenance is an essential component of software development
  More money is spent on post delivery maintenance than on all other activities
combined
Problems can be caused by
  Lack of documentation of all kinds
Two types of testing are needed
  Testing the changes made during post delivery maintenance
  Regression testing
All previous test cases (and their expected outcomes) need to be retained

## Slide 54: Retirement
Software is can be made unmaintainable because
  A drastic change in design has occurred
  The product must be implemented on a totally new hardware/operating system
  Documentation is missing or inaccurate
  Hardware is to be changed—it may be cheaper to rewrite the software from
scratch than to modify it
These are instances of maintenance (rewriting of existing software)
True retirement is a rare event
It occurs when the client organization no longer needs the functionality
provided by the product